Scrum Master: Nathanael Wolfe

Project:
ETSU Marketplace is a university-only online marketplace that allows verified students to buy, sell, and exchange items and housing opportunities securely. It is a marketplace designed specifically for students to interact with other verified students. The system is built using ASP.NET MVC and C# and focuses on creating a safe environment for students to conduct marketplace transactions.

Activities

Sprint 4 focused on improving the listing system by expanding the platform’s image handling capabilities and improving search and filtering functionality. During this sprint, the team continued to meet during scheduled class time and used Discord to coordinate work outside of class. Sprint planning involved reviewing the Product Backlog, selecting tasks related to listing improvements, image handling, and filtering features, and moving those items into the Sprint Backlog.

Much of the development work during this sprint involved implementing image support for listings. This included creating database tables to store image references, implementing services for image upload and deletion, and updating controllers and models to support image management. Additionally, the team implemented improvements to search and filtering functionality so that users can narrow listings by categories more efficiently. These improvements significantly enhanced the usability of the marketplace interface and allowed listings to display images in both search results and listing detail pages.

The sprint also included continued testing of previously implemented features to ensure that listings, filtering, and image uploads work correctly together within the application.

Challenges

One of the main challenges during Sprint 4 was implementing image uploads and ensuring they integrate correctly with the listing system. Handling file uploads required careful backend implementation, including storing references to uploaded images in the database while ensuring that images are properly displayed on the frontend.

Another challenge involved updating multiple parts of the application simultaneously. Because image functionality touches several layers of the system—including models, controllers, services, and views—changes needed to be coordinated carefully to avoid breaking existing features.

Additionally, implementing filtering functionality required adjustments to search queries and controller logic so that categories could be used to narrow down listing results efficiently.

Despite these challenges, the team was able to successfully implement the planned features and continue improving the marketplace system.

Achievements

By the end of Sprint 4, the ETSU Marketplace application gained several important improvements and new capabilities:

• Listings can now display images in search results and listing detail pages
• A database structure was created to store listing image references
• Image upload and deletion services were implemented
• Listings can now be filtered by category to improve browsing efficiency
• Listing pages now support multiple images for better item presentation

These enhancements improved the visual experience of the marketplace and made listings more informative and engaging for users.

Member Contributions & Owned Tasks

Jacob Sullins

User Stories Completed:

• Add multi-image upload functionality for listings
• Create services to handle image uploads and deletion

Work Completed:

• Implemented image upload service
• Integrated image handling with listing controllers
• Implemented backend logic for storing image references
• Assisted with database integration for listing images

Estimated Time Spent:

| Task | Estimated Time |
| --- | --- |
| Designing image service | 3 hours |
| Implementing upload functionality | 4 hours |
| Database integration | 3 hours |
| Testing and debugging | 2 hours |
| Total Estimated Time | 12 hours |

Jabari Mitchell

User Stories Completed:

• Display listing images in search results and listing pages

Work Completed:

• Updated views to render listing images
• Integrated image display logic with Razor views
• Adjusted UI layout for listings with images
• Tested listing image display across different pages

Estimated Time Spent:

| Task | Estimated Time |
| --- | --- |
| Frontend UI updates | 3 hours |
| View integration | 3 hours |
| Layout adjustments | 2 hours |
| Testing and debugging | 2 hours |
| Total Estimated Time | 10 hours |

Nathanael Wolfe

User Stories Completed:

• Implement category filtering for listings
• Improve listing search functionality

Work Completed:

• Implemented category filtering logic in controllers
• Updated search queries to support filtering
• Integrated filtering with listing views
• Tested filtering functionality with multiple listing types

Estimated Time Spent:

| Task | Estimated Time |
| --- | --- |
| Designing filtering logic | 3 hours |
| Controller implementation | 3 hours |
| View integration | 2 hours |
| Testing and debugging | 2 hours |
| Total Estimated Time | 10 hours |

Palwasha Newell

User Stories Completed:

• Improve search functionality for listings

Work Completed:

• Updated search functionality to support category-based queries
• Adjusted controller logic for search filtering
• Updated views to reflect filtered search results
• Tested search functionality with multiple scenarios

Estimated Time Spent:

| Task | Estimated Time |
| --- | --- |
| Search logic updates | 3 hours |
| Controller updates | 2 hours |
| View updates | 2 hours |
| Testing and debugging | 2 hours |
| Total Estimated Time | 9 hours |

Team Velocity

For Sprint 4, the team completed:

• 5 major development tasks
• Several backend and frontend integration improvements
• Full implementation of listing image functionality and filtering

Estimated total team development time:
41 combined hours

Average per team member:
10–11 hours

Compared to earlier sprints, Sprint 4 focused more on feature refinement and improving user experience rather than building foundational functionality. These improvements significantly enhanced the usability and visual presentation of the ETSU Marketplace platform.

Backlog Export

An exported copy of the Trello board backlog has been attached to this report. The backlog includes:

• Product backlog items
• Sprint backlog tasks
• Tasks currently in progress
• Completed tasks grouped by sprint

This export provides a complete overview of project progress and task status throughout the development cycle.

Backlog Export (Trello Board)

The following table summarizes the complete project backlog from the ETSU Marketplace Trello board. It includes items currently in the Product Backlog, tasks selected for Sprint 4, tasks in progress, and tasks completed in previous sprints.

Product Backlog

| Task / User Story | Status | Sprint |
| --- | --- | --- |
| Filter lease takeover requests by category | Product Backlog | Not started |
| View seller profile to see other listings | Product Backlog | Not started |
| Selenium Tests for SignalR Chats | Product Backlog | Not started |
| Integrate Selenium into GitHub Actions | Product Backlog | Not started |
| Show multiple images in listing details | Product Backlog | Not started |

Sprint 4 Backlog

| Task / User Story | Status | Sprint |
| --- | --- | --- |
| Search for listings | Done | Sprint 4 |
| Filter listings by category | Done | Sprint 4 |
| Add multi-image upload for listings | Done | Sprint 4 |
| Show listing images in index/search pages | Done | Sprint 4 |
| Show single image in listing details | Done | Sprint 4 |
| Create service for image uploads/deletes | Done | Sprint 4 |
| Modify controllers to support image uploads | Done | Sprint 4 |
| Add migration for image database table | Done | Sprint 4 |
| Update models/views to support images | Done | Sprint 4 |
| Add dropdown filters in HTML forms | Done | Sprint 4 |

Sprint 3 Completed Tasks

| Task / User Story | Status | Sprint |
| --- | --- | --- |
| Create API endpoint tests | Done | Sprint 3 |
| Selenium tests for login | Done | Sprint 3 |
| Selenium tests for register | Done | Sprint 3 |
| Selenium tests for listing creation | Done | Sprint 3 |
| Selenium tests for listing update | Done | Sprint 3 |
| Selenium tests for listing deletion | Done | Sprint 3 |
| Selenium tests for listing read | Done | Sprint 3 |

Sprint 2 Completed Tasks

| Task / User Story | Status | Sprint |
| --- | --- | --- |
| View active lease takeover requests | Done | Sprint 2 |
| Edit lease takeover requests | Done | Sprint 2 |
| Delete lease takeover requests | Done | Sprint 2 |
| Create lease takeover requests | Done | Sprint 2 |
| Create item listing | Done | Sprint 2 |
| Delete item listings | Done | Sprint 2 |
| Edit item listings | Done | Sprint 2 |
| Create LeaseListingAPIController | Done | Sprint 2 |
| Create ItemListingAPIController | Done | Sprint 2 |

Sprint 1 Completed Tasks

| Task / User Story | Status | Sprint |
| --- | --- | --- |
| Login with credentials | Done | Sprint 1 |
| Register with university email | Done | Sprint 1 |
| User login functionality | Done | Sprint 1 |
| Create Items page view | Done | Sprint 1 |
| Create Listing ViewModel | Done | Sprint 1 |
| Modern UI layout | Done | Sprint 1 |
| Research messaging library | Done | Sprint 1 |
| Create Listing/User classes | Done | Sprint 1 |
| Create Lease view | Done | Sprint 1 |
| Create home page view | Done | Sprint 1 |
| Navigation bar for site | Done | Sprint 1 |