Scrum Master: Nathanael Wolfe

Project:

ETSU Marketplace is a university-only online marketplace that allows verified students to buy, sell, and exchange items and housing opportunities securely. It is a marketplace designed specifically for students to interact with other verified students. The system is built using ASP.NET MVC and C# and focuses on creating a safe environment for students to conduct marketplace transactions.

Activities

Sprint 8 focused on continuing development of the seller rating system while also completing several infrastructure-related tasks reflected in the Trello “Sprint 8 – Done” column. The primary user story selected for this sprint was: “As a user I want to rate a seller so other users can see what sellers are trustworthy.”

During sprint planning, the team reviewed the Trello board and selected the seller rating feature as the main focus for development. This story was broken down into smaller tasks including database design, rating submission logic, average rating calculation, and UI display of ratings. Work began on implementing backend functionality and connecting rating data to seller profiles.

In parallel, multiple infrastructure improvements were completed during this sprint. These included implementing monitoring and visualization tools, setting up containerization, and ensuring that both testing and production environments remained consistent with the development environment. These tasks improved system reliability and development workflow efficiency.

The team continued to meet during class sessions and used Discord for coordination outside of class. Testing efforts were conducted to ensure both the rating system and infrastructure improvements functioned correctly.

Challenges

One of the main challenges during Sprint 8 was balancing feature development with infrastructure improvements. While the rating system required focused backend and frontend work, infrastructure tasks demanded attention to deployment and environment configuration.

Another challenge involved ensuring consistency across environments. Aligning development, testing, and production environments required careful configuration and validation to prevent unexpected issues.

Additionally, implementing the seller rating system introduced challenges such as preventing duplicate ratings and correctly calculating averages across multiple users.

Achievements

By the end of Sprint 8, the ETSU Marketplace application gained several important improvements:

• Monitoring and visualization tools implemented for application health tracking
• Containerization added to improve development and deployment workflow
• Testing environment aligned with development environment
• Production environment aligned with development environment
• Seller rating system partially implemented (backend + UI components started)
• Rating data storage and display functionality introduced

These improvements enhanced both the technical infrastructure of the application and its user experience.

Member Contributions & Owned Tasks

Jacob Sullins (JS)

User Stories Completed:
• Implement containerization technology
• Ensure testing and production environments are consistent

Work Completed:
• Implemented containerization setup to streamline development
• Configured testing environment to match development environment
• Configured production environment consistency
• Verified environment stability across deployments

Estimated Time Spent:

| Task | Estimated Time |
| --- | --- |
| Containerization setup | 4 hours |
| Testing environment setup | 3 hours |
| Production environment setup | 3 hours |
| Validation and testing | 2 hours |
| Total Estimated Time | 12 hours |

Jabari Mitchell (JM)

User Stories Completed:
• Implement monitoring and visualization tools

Work Completed:
• Set up monitoring tools to track application performance and usage
• Configured dashboards for visualization of system metrics
• Tested monitoring setup across different scenarios
• Assisted with integration of monitoring into the application

Estimated Time Spent:

| Task | Estimated Time |
| --- | --- |
| Monitoring setup | 3 hours |
| Visualization dashboards | 3 hours |
| Integration work | 2 hours |
| Testing and validation | 2 hours |
| Total Estimated Time | 10 hours |

Nathanael Wolfe

User Stories Completed:
• Begin implementation of seller rating system
• Research SSO integration

Work Completed:
• Designed database model for seller ratings
• Implemented rating submission logic
• Began work on preventing duplicate ratings
• Conducted research on SSO integration

Estimated Time Spent:

| Task | Estimated Time |
| --- | --- |
| Database design | 3 hours |
| Backend implementation | 4 hours |
| Duplicate rating logic | 2 hours |
| SSO research | 2 hours |
| Total Estimated Time | 11 hours |

Palwasha Newell

User Stories Completed:
• Display seller ratings and calculate averages

Work Completed:
• Implemented average rating calculation logic
• Integrated rating data into seller profile views
• Assisted with UI display of ratings
• Tested rating functionality across multiple scenarios

Estimated Time Spent:

| Task | Estimated Time |
| --- | --- |
| Rating calculation | 3 hours |
| View integration | 3 hours |
| UI updates | 2 hours |
| Testing and debugging | 2 hours |
| Total Estimated Time | 10 hours |

Team Velocity

For Sprint 8, the team completed:
• 4 major infrastructure PBIs (from Trello “Done”)
• Partial implementation of seller rating system

Estimated total team development time:
43 combined hours

Average per team member:
10–11 hours

Sprint 8 focused on both infrastructure improvements and feature development, strengthening the overall system while continuing progress on user-facing features.

Backlog Export

Sprint 8 Backlog

| Task / User Story | Status |
| --- | --- |
| Rate a seller so users can see trustworthiness | In Progress |

Sprint 8 – Done

| Task / User Story | Status |
| --- | --- |
| Monitoring and visualization implementation | Done |
| Containerization implementation | Done |
| Testing environment consistency | Done |
| Production environment consistency | Done |

Product Backlog

| Task / User Story | Status |
| --- | --- |
| Updated README | Not started |
| Testing documentation | Not started |
| User guide | Not started |
| Add comments to code | Not started |
| Updated architecture overview | Not started |
| App setup guide | Not started |

Potential Additional Features

| Task / User Story | Status |
| --- | --- |
| Recently viewed listings | Not started |
| Trending listings | Not started |
| Report listings | Not started |